S/W Development Completion Report

| Project Name | Railway Ticket Sales System |  |  |
| --- | --- | --- | --- |
| Author | Kamil Błasiak | Approver | Anna Kyselova |
| Team | Group 7 |  |  |

Contents

1	Project Result	4

1.1	Development Period and Responsibilities	4

1.2	Project Achievements	4

1.3	Development Effect and Utilization of Results	4

2	Development History	5

2.1	Development S/W Structure	5

2.2	Development Deliverables	5

2.3	Development Environment	5

- Revision History

| Version | Date | Revised contents | Author | Approver |
| --- | --- | --- | --- | --- |
| 1.0 | 2025-09-22 | Prepared initial prototype. | Kamil Błasiak | Anna Kyselova |
| 2.0 | 2025-10-27 | Improved structure and divided responsibilities. | Kamil Błasiak | Anna Kyselova |
| 3.0 | 2025-11-25 | Added quality and robustness. | Kamil Błasiak | Anna Kyselova |
| 4.0 | 2025-12-14 | Added persistent storage (loadAll/saveAll) and updated design for railway ticket sales. | Kamil Błasiak | Anna Kyselova |

- Terms and Abbreviation

| Term | Description |
| --- | --- |
| SRS | Software Requirements Specification |
| DLD | Detailed Level Design |
| R4 | Release 4 (Persistence) |

# Project Result

## Development Period and Responsibilities

Development was conducted from September 2025 to December 2025 by Kamil Błasiak Responsibilities are shown in Table 1.1.

Table 1.1. Development Term and Responsibilities

| Development Period | September 2025 - December 2025 |  |  |
| --- | --- | --- | --- |
| Development Type | New Development Project |  |  |
| Responsibility | Team | Position | Name |
| Development PL | Group 7 | Development lead | Kamil Błasiak |
| S/W Development PL | Group 7 | Documentation writer | Kamil Błasiak |

## Project Achievements

Key achievements are summarised by release in Table 1.2.

Table 1.2. Project Achievements

| Item | Achievements |
| --- | --- |
| Release 1 | Created SRS: actors (client, cashier), core use cases (search, block, sell, return), and reporting requirements. |
| Release 2 | Implemented layered structure (UI, Logic, Repository) and produced UML/class design documentation. |
| Release 3 | Added validation rules, preconditions/postconditions, and exception handling for illegal operations and invalid input. |
| Release 4 | Implemented persistence lifecycle: loadAll() at startup, saveAll() at shutdown, dynamic array repository, parseLine()/toLine() helpers; invalid file lines are skipped. |

## Development Effect and Utilization of Results

The resulting console application demonstrates a complete small-scale information system lifecycle: data is loaded from a persistent file into dynamic memory, manipulated through validated operations (search, block, sell, return), and saved back at shutdown. The design can be extended with seat allocation, coach capacity, and a real multi-user database.

# Development History

## Development S/W Structure

The system uses a layered structure: ConsoleUI (UI), Cashier (Logic), RailwayConnectionDatabase (Repository + File). Source code is organised as a flat set of .hpp/.cpp files plus data.txt for persistence.

## Development Deliverables

Deliverables: SRS (R1), DLD (R2-R4), UML/class diagrams, C++ source code, and data.txt example file.

## Development Environment

Development environment is summarised in Tables 2.1 and 2.2.

Table 2.1. Hardware Environment

| Type | Operating System | Major Use | Remarks |
| --- | --- | --- | --- |
| PC | Windows 11 | Development & testing |  |

Table 2.2. Software Environment

| Type | Model & Spec. | Major Use | Remarks |
| --- | --- | --- | --- |
| Compiler | g++ (C++17) | Build and run |  |
| IDE/Editor | VS Code | Coding |  |
| Version Control | Git | Source management | Optional |